VOLUME 4

# CONSULTING DELIVERABLES &
DOCUMENTATION LIBRARY

Blueprint for an AI-Native Autonomous Consulting Platform

A comprehensive taxonomy of proposals, assessments, strategies, operating models, business cases, implementation documents, executive communications, quality controls and AI document agents.

Prepared as part of the Autonomous Consulting Operating System blueprint

# Table of Contents

1. Purpose and Scope	3

2. Master Documentation Architecture	3

3. Document Lifecycle and Status Model	4

4. Commercial and Sales Documentation	4

5. Client Discovery Documentation	6

6. Current-State Assessment Deliverables	7

7. Analytical Deliverables	9

8. Strategy Deliverables	10

9. Target Operating Model Deliverables	11

10. Technology, Data and AI Architecture Documents	12

11. Business Case and Transformation Roadmap	13

12. Implementation Documentation Library	15

13. Change Management Documentation	15

14. Governance and PMO Library	16

15. Executive Communication Deliverables	17

16. Benefits, Closure and Knowledge Documents	17

17. Document Metadata and Naming Standard	18

18. Document Quality and Review Standards	18

19. AI Document Agent Taxonomy	19

20. Autonomous Deliverable Generation Pipeline	20

21. Minimum Viable Deliverable Library	20

22. Final Operating Principle	21

Appendix A - Consolidated Deliverable Index	21

Page references are based on the issued version of this document.

# 1. Purpose and Scope

This volume defines the complete deliverable and documentation system required by a professional consulting and advisory company. It is designed to support strategy, operations, finance, technology, transformation, risk, transaction, implementation and managed-advisory engagements.

The library is intended to become the document-generation layer of an AI-native consulting platform. Each deliverable should be produced through structured workflows, grounded in engagement evidence, reviewed against quality standards and linked to approvals, decisions and measurable outcomes.

Standardize consulting documentation across industries, functions and engagement types.

Convert consulting intellectual property into reusable templates and executable workflows.

Enable specialized AI agents to draft, review, update and maintain deliverables.

Preserve source traceability, assumptions, calculations, approval history and confidentiality.

Ensure every document supports a decision, implementation action or measurable client outcome.

# 2. Master Documentation Architecture

| L1 Domain | Purpose | Representative Deliverables |
| --- | --- | --- |
| Commercial and Sales | Originate, qualify and contract client work. | Opportunity brief, proposal, pricing model, SOW, contract change. |
| Discovery | Understand the client context, problem, stakeholders and evidence needs. | Interview guide, workshop pack, stakeholder map, data request. |
| Assessment | Document the current state and performance baseline. | Current-state report, process maps, maturity assessment, KPI baseline. |
| Analysis | Develop evidence-based findings and root causes. | Issue tree, financial model, benchmark study, opportunity register. |
| Strategy and Design | Define strategic choices and the future operating model. | Strategy report, TOM, process design, organization model, architecture. |
| Transformation | Quantify and sequence the change. | Business case, roadmap, initiative charters, benefits register. |
| Implementation | Design, build, test, deploy and stabilize solutions. | Requirements, specifications, test plans, cutover and hypercare packs. |
| Governance and PMO | Control delivery, decisions, risks, resources and finances. | Charter, RACI, RAID, status reports, steering decks. |
| Change Management | Prepare stakeholders and drive adoption. | Change strategy, impact assessment, communication and training plans. |
| Executive Communication | Enable senior decisions and communicate outcomes. | Board deck, executive brief, decision paper, investment memo. |
| Benefits and Closure | Validate outcomes and formally conclude the engagement. | Benefits dashboard, acceptance record, closure report, lessons learned. |
| Knowledge Management | Convert engagement work into reusable organizational knowledge. | Case studies, playbooks, templates, benchmark assets, prompt library. |

# 3. Document Lifecycle and Status Model

| Stage | Description | Control Requirement |
| --- | --- | --- |
| Planned | Deliverable is included in the engagement plan but has not started. | Owner and due date assigned. |
| Working Draft | Content is under development and may contain unresolved assumptions. | Internal circulation only. |
| Internal Review | Subject-matter, analytical and editorial review is in progress. | Review comments tracked and resolved. |
| Client Review | Draft has been shared for validation or feedback. | Feedback and decisions recorded. |
| Approved | Authorized reviewer has approved the content. | Approval identity and date recorded. |
| Final | Approved deliverable has been formally issued. | Version locked and distribution controlled. |
| Superseded | A newer approved version exists. | Retained for audit but excluded from active use. |
| Archived | Engagement is closed and the document is stored under retention rules. | Access, retention and disposal policy applied. |

# 4. Commercial and Sales Documentation

## 4.1 Opportunity and Account Documents

| Deliverable | Primary Purpose | Minimum Contents |
| --- | --- | --- |
| Account Intelligence Profile | Maintain a consolidated view of the client and relationship. | Company profile, strategy, financials, executives, priorities, relationship history, competitors. |
| Opportunity Brief | Capture a potential client need and initial value hypothesis. | Trigger, need, sponsor, urgency, scope, estimated value, risks, next action. |
| Qualification Scorecard | Support bid/no-bid decisions. | Strategic fit, sponsor strength, capability fit, commercial value, competitive position, risks. |
| Pursuit Plan | Coordinate the sales strategy and proposal effort. | Win themes, stakeholder strategy, competitor view, actions, owners, timetable. |
| White-Space Analysis | Identify unmet needs across functions, geographies and services. | Current services, client priorities, capability gaps, potential offerings, relationship actions. |
| Executive Relationship Map | Understand decision authority and influence. | Stakeholder role, influence, interest, support, relationship owner, engagement strategy. |

## 4.2 Proposal Suite

Executive proposal or pitch deck

Detailed technical proposal

Functional solution proposal

Commercial proposal and pricing workbook

RFP/RFI response

Proposal compliance matrix

Credentials and case-study pack

Delivery approach and work plan

Team biographies and role plan

Proposal assumptions, dependencies and exclusions

Proposal review and approval checklist

## 4.3 Standard Proposal Structure

Cover page and confidentiality notice

Executive letter

Executive summary

Understanding of the client situation and challenge

Initial hypotheses and strategic implications

Proposed approach, phases and workstreams

Activities, methods and client participation

Deliverables and acceptance criteria

Team structure and governance

Timeline and milestones

Commercial model, fees and payment schedule

Relevant experience and credentials

Assumptions, dependencies, exclusions and terms

## 4.4 Contracting and Legal Documents

| Document | Purpose | Key Control |
| --- | --- | --- |
| Non-Disclosure Agreement | Protect confidential information exchanged during pursuit and delivery. | Permitted use, disclosure restrictions, exclusions, duration. |
| Master Services Agreement | Establish the general commercial and legal relationship. | Liability, IP, confidentiality, termination, dispute resolution. |
| Statement of Work | Define the specific engagement. | Objectives, scope, deliverables, acceptance, fees, governance, responsibilities. |
| Data Processing Agreement | Define responsibilities for personal or regulated data. | Data roles, processing purpose, security, retention, subprocessors, incident response. |
| Change Request / Change Order | Control changes to scope, time, cost or deliverables. | Reason, impact, revised plan, approvals, effective date. |
| Service Level Agreement | Define recurring service commitments. | Measures, targets, exclusions, reporting, remedies, governance. |

# 5. Client Discovery Documentation

## 5.1 Discovery Management Pack

Discovery plan and calendar

Stakeholder interview plan

Interview guides by role

Workshop agendas and facilitation canvases

Meeting minutes and action tracker

Document request and data request trackers

Observation logs and site-visit notes

Initial issue tree and hypothesis register

Open-question register

Discovery summary and validated problem statement

## 5.2 Stakeholder Register Template

| Field | Description |
| --- | --- |
| Stakeholder | Name, role, function and location. |
| Interest | What the stakeholder needs from the engagement. |
| Influence | Ability to shape decisions or implementation. |
| Impact | Degree to which the stakeholder is affected. |
| Position | Supportive, neutral, uncertain or resistant. |
| Decision Rights | Decisions the stakeholder owns, recommends or influences. |
| Engagement Strategy | How and when the team should involve the stakeholder. |
| Owner | Consulting-team relationship owner. |
| Actions | Meetings, communications, validations or interventions required. |

## 5.3 Data Request Tracker Template

| Field | Required Information |
| --- | --- |
| Request ID | Unique reference number. |
| Data or Document | Precise description of the requested item. |
| Business Purpose | Question or analysis the item supports. |
| Owner | Client person responsible for provision. |
| Source System | System, report, file or repository. |
| Period and Scope | Date range, geography, entity, process or segment. |
| Format | CSV, spreadsheet, database extract, document, image or API. |
| Due Date | Agreed submission deadline. |
| Status | Requested, received, incomplete, validated or rejected. |
| Quality Issues | Missing values, inconsistent definitions, duplication or reconciliation gaps. |
| Security Classification | Public, internal, confidential, restricted or regulated. |
| Storage Location | Approved project repository or secure data environment. |

# 6. Current-State Assessment Deliverables

The current-state assessment is the evidence base for diagnosis and future-state design. It should distinguish verified facts, analytical findings, stakeholder perceptions and assumptions.

## 6.1 Current-State Assessment Report

Executive summary

Business context and strategic objectives

Assessment objectives and scope

Methodology and evidence sources

Organization and governance

Process architecture and process performance

Technology and application landscape

Data landscape and quality

Risk and control environment

KPI baseline and benchmarking

Pain points and root-cause hypotheses

Maturity assessment

Key findings and implications

Opportunity areas

Appendices and evidence register

## 6.2 Process Documentation Standard

| Attribute | Required Content |
| --- | --- |
| Identity | Process ID, name, level, owner and version. |
| Purpose | Business outcome supported by the process. |
| Scope | Start point, end point, included entities and exclusions. |
| Trigger | Event that starts the process. |
| Inputs and Outputs | Required information, documents, goods or decisions. |
| Activities | Sequence of human, system and AI tasks. |
| Roles | Responsible, accountable, consulted and informed participants. |
| Systems and Data | Applications, interfaces, data objects and reports. |
| Rules | Policies, thresholds, tolerances and decision logic. |
| Controls | Preventive, detective and corrective controls. |
| KPIs | Outcome, driver, process and control measures. |
| Exceptions | Non-standard paths, escalations and workarounds. |
| Volumes and Time | Transaction volume, seasonality, cycle time, wait time and effort. |
| Pain Points | Errors, delays, rework, handoffs and user issues. |
| Opportunities | Elimination, simplification, standardization, automation and AI options. |

## 6.3 Maturity Assessment Pack

Maturity model and scoring definitions

Assessment questionnaire

Evidence requirements

Interview and validation notes

Capability-by-capability scores

Heat map

Current versus target maturity

Peer benchmark comparison

Gap analysis

Priority improvement actions

# 7. Analytical Deliverables

## 7.1 Root-Cause Analysis Pack

| Component | Purpose |
| --- | --- |
| Problem Statement | Define the verified performance gap, magnitude and affected population. |
| Issue Tree | Decompose the problem into testable branches. |
| Hypothesis Register | Track provisional explanations, tests and conclusions. |
| Five Whys | Trace selected symptoms to controllable underlying causes. |
| Fishbone Diagram | Organize potential causes across people, process, technology, data and governance. |
| Pareto Analysis | Identify the causes contributing most to the outcome. |
| Evidence Matrix | Record supporting and contradicting evidence and confidence. |
| Root-Cause Conclusion | State confirmed causes, implications and recommended interventions. |

## 7.2 Financial and Value Analysis

Revenue bridge and price-volume-mix analysis

Gross-margin and operating-margin bridge

Customer, product, channel and geography profitability

Cost-to-serve model

Working-capital and cash-conversion analysis

Cost baseline and cost-driver analysis

Scenario and sensitivity models

Driver-based forecast

Investment and return model

Value-driver tree and benefit formulas

## 7.3 Operational Analysis

Volume and demand profile

Cycle-time and wait-time analysis

Capacity and utilization analysis

Productivity and workload model

Quality, defect and rework analysis

Bottleneck and constraint analysis

Process-mining findings

Service-level performance

Automation suitability assessment

AI opportunity assessment

Operational benchmark report

# 8. Strategy Deliverables

| Strategy Type | Core Deliverables |
| --- | --- |
| Corporate Strategy | Vision, strategic choices, portfolio priorities, investment themes, enterprise KPIs and risks. |
| Business-Unit Strategy | Market position, customer segments, sources of advantage, capabilities and financial ambitions. |
| Growth Strategy | Growth thesis, market sizing, segment priorities, growth initiatives and revenue roadmap. |
| Market Entry | Market attractiveness, entry options, business case, operating model and launch plan. |
| Commercial Strategy | Segmentation, value proposition, pricing, channel, sales model, marketing and customer success. |
| Digital Strategy | Digital ambition, maturity, capability gaps, architecture principles, initiatives and roadmap. |
| AI Strategy | AI ambition, use-case portfolio, data readiness, operating model, governance, architecture and adoption roadmap. |
| Data Strategy | Data domains, ownership, governance, architecture, products, quality and analytics priorities. |
| Sustainability Strategy | Material priorities, baseline, targets, initiatives, reporting and governance. |

## 8.1 Standard Strategy Report Structure

Executive answer and decisions required

Strategic context

Market and competitor assessment

Customer and stakeholder needs

Current performance and capabilities

Strategic options

Option-evaluation criteria

Recommended strategic choices

Required capabilities and operating model

Financial implications

Risks and mitigations

Initiative portfolio and roadmap

KPIs and governance

# 9. Target Operating Model Deliverables

| TOM Dimension | Required Output |
| --- | --- |
| Strategy and Outcomes | Operating-model objectives, value proposition and measurable outcomes. |
| Design Principles | Rules guiding future-state choices and trade-offs. |
| Capabilities | Capability hierarchy, ownership, current and target maturity. |
| Processes | Future-state processes, variants, controls, service levels and automation. |
| Organization | Units, roles, spans, layers, reporting lines and location model. |
| Decision Rights | Governance forums, authorities, RACI/RAPID and escalation. |
| People and Skills | Workforce model, competencies, learning and performance expectations. |
| Technology | Application, integration, infrastructure, security and experience architecture. |
| Data | Data domains, ownership, quality, lineage, products and access. |
| AI and Automation | Human-AI allocation, agent responsibilities, guardrails and monitoring. |
| Risk and Controls | Risk ownership, control design, compliance and assurance. |
| Performance | KPIs, targets, reporting, management cadence and continuous improvement. |
| Service Delivery | Central, local, shared-service, outsourced, partner and center-of-excellence models. |

# 10. Technology, Data and AI Architecture Documents

## 10.1 Enterprise Architecture Pack

Business architecture

Capability architecture

Application architecture

Data architecture

Integration and API architecture

Technology and infrastructure architecture

Cloud architecture

Identity and access architecture

Security architecture

Observability and resilience architecture

AI/model architecture

Agent orchestration architecture

Migration and transition architecture

## 10.2 Solution Blueprint

Business problem and scope

Functional requirements

Non-functional requirements

Current architecture

Target architecture

Component design

Integration design

Data design

Security and privacy

AI models and agents

Deployment model

Monitoring and support

Migration approach

Risks, decisions and assumptions

## 10.3 AI System Documentation

| Document | Purpose |
| --- | --- |
| AI Use-Case Card | Define the business problem, users, value, process and risk. |
| Agent Specification | Define mission, skills, inputs, tools, permissions, outputs and escalation. |
| Model Card | Document model purpose, version, evaluation, limitations and prohibited use. |
| Prompt and Policy Pack | Control instructions, output formats, constraints and refusal/escalation behavior. |
| Evaluation Plan | Define test cases, metrics, thresholds, red-team scenarios and acceptance. |
| Human Oversight Plan | Define review, approval, override and incident responsibilities. |
| AI Risk Assessment | Assess accuracy, bias, privacy, security, explainability and autonomous-action risk. |
| Monitoring Report | Track quality, drift, failures, overrides, cost, latency and user outcomes. |

# 11. Business Case and Transformation Roadmap

## 11.1 Business Case Document

Executive summary and recommendation

Problem and baseline

Options considered

Proposed solution

Benefit categories and calculation logic

Implementation and operating costs

Cash-flow profile

ROI, NPV, IRR and payback where applicable

Scenario and sensitivity analysis

Risks and contingencies

Dependencies and assumptions

Funding and resource requirements

Benefits ownership and validation

Decision requested

## 11.2 Benefit Register Template

| Field | Definition |
| --- | --- |
| Benefit ID | Unique reference. |
| Benefit Description | Specific outcome expected. |
| Category | Revenue, cost, cash, risk, customer, employee or strategic. |
| Baseline | Current validated measure. |
| Target | Expected future measure. |
| Formula | Transparent calculation logic. |
| Data Source | Authoritative source used for measurement. |
| Owner | Business executive accountable for realization. |
| Start Date | Expected beginning of benefit. |
| Full Run Rate | Date when the benefit reaches the planned level. |
| Confidence | Committed, highly probable, probable, potential or unquantified. |
| Dependencies | Conditions required for realization. |
| Actual | Validated realized value. |
| Evidence | Supporting reports, transactions or approvals. |

## 11.3 Transformation Roadmap

| Horizon | Focus | Typical Deliverables |
| --- | --- | --- |
| Wave 0 - Mobilize | Leadership alignment, governance, funding and program setup. | Charter, governance, PMO, integrated plan. |
| Wave 1 - Quick Wins | High-value interventions requiring limited structural change. | Quick-win charters, pilots, control fixes. |
| Wave 2 - Foundation | Data, technology, standards, organization and skills. | Foundational platforms, process standards, training. |
| Wave 3 - Scale | Enterprise deployment and operating-model adoption. | Rollout plans, migration, change and benefits tracking. |
| Wave 4 - Optimize | Advanced analytics, AI autonomy and continuous improvement. | Optimization backlog, autonomous workflows, monitoring. |

# 12. Implementation Documentation Library

| Delivery Stage | Required Documents |
| --- | --- |
| Mobilize | Program charter, work plan, governance, RACI, RAID, resource and financial plans. |
| Requirements | Business, functional, technical, data, reporting, security and control requirements. |
| Design | Process design, functional specification, technical specification, solution architecture and control design. |
| Build | Configuration workbook, development documentation, interface specification and data-conversion rules. |
| Test | Test strategy, test plan, test scripts, test data, defect log and acceptance record. |
| Deploy | Cutover plan, deployment checklist, communication, access, migration and rollback plans. |
| Stabilize | Hypercare plan, support model, issue tracker, performance dashboard and exit criteria. |
| Transition | Operating procedures, service catalog, SLAs, knowledge-transfer and ownership acceptance. |

# 13. Change Management Documentation

| Deliverable | Contents |
| --- | --- |
| Change Strategy | Change vision, case for change, principles, governance, workstreams and measures. |
| Stakeholder Assessment | Influence, impact, support, resistance, decision role and engagement plan. |
| Change-Impact Assessment | Role, process, technology, data, skill, behavior, location and control impacts. |
| Communication Plan | Audience, objective, message, channel, sender, timing and feedback mechanism. |
| Training-Needs Analysis | Audience, current capability, required capability, learning objectives and method. |
| Training Plan | Curriculum, format, schedule, trainers, materials, attendance and assessment. |
| Adoption Dashboard | Awareness, participation, proficiency, usage, compliance and outcome indicators. |
| Resistance Log | Source, reason, impact, owner, intervention, status and escalation. |
| Reinforcement Plan | Leadership actions, incentives, performance measures, coaching and governance. |

# 14. Governance and PMO Library

| Document | Minimum Contents |
| --- | --- |
| Project or Program Charter | Purpose, objectives, scope, outcomes, governance, roles, milestones, budget and approvals. |
| Integrated Plan | Workstreams, tasks, milestones, dependencies, resources, critical path and status. |
| RACI / RAPID | Responsibilities and decision rights. |
| RAID Log | Risks, assumptions, issues and dependencies with owners and actions. |
| Decision Log | Decision, context, options, owner, date, rationale and implications. |
| Action Tracker | Action, owner, due date, status, dependency and evidence of closure. |
| Status Report | Executive summary, progress, milestones, budget, risks, issues and decisions required. |
| Steering Committee Deck | Outcome status, critical decisions, roadmap, risks, benefits and executive asks. |
| Resource Tracker | Planned and actual capacity, role, location, cost and utilization. |
| Financial Tracker | Budget, actual, forecast, commitments, variance and corrective action. |
| Deliverable Register | Deliverable, owner, reviewers, due date, status, version and acceptance. |
| Quality Plan | Quality standards, review gates, reviewers, checklists and defect management. |

# 15. Executive Communication Deliverables

| Deliverable | Recommended Structure |
| --- | --- |
| One-Page Executive Summary | Decision, context, 3-5 findings, recommendation, value, risks and next actions. |
| Executive Brief | Situation, complication, key question, answer, evidence and action. |
| Board Deck | Strategic context, choices, recommendation, financial impact, risk, governance and decision. |
| CXO Presentation | Answer-first storyline, key insights, implications, roadmap and executive asks. |
| Decision Paper | Decision required, recommendation, options, evaluation, impact, risks and approvals. |
| Investment Memo | Opportunity, thesis, economics, risks, implementation, governance and recommendation. |
| Transformation Story | Why change, desired future, journey, role of employees, milestones and benefits. |
| Town Hall Pack | Leadership message, rationale, employee impact, timeline, support and questions. |

## 15.1 Consulting Slide Standard

Use an answer-first title that communicates the conclusion.

Limit each slide to one primary message.

Use the main visual as evidence, not decoration.

Show sources, definitions, assumptions and relevant time periods.

State the implication or action where it is not obvious.

Maintain consistent page hierarchy, spacing, fonts, colors and terminology.

Use appendices for supporting detail without weakening the executive storyline.

# 16. Benefits, Closure and Knowledge Documents

| Category | Deliverables |
| --- | --- |
| Benefits | Benefits register, benefits dashboard, validation memo, corrective-action plan, sustainability review. |
| Acceptance | Deliverable acceptance record, solution acceptance, milestone sign-off and handover acceptance. |
| Closure | Closure report, commercial closure, open-action register, residual-risk register and archive index. |
| Knowledge Transfer | Operating procedures, training materials, support guides, administration manuals and recorded sessions. |
| Lessons Learned | Successes, failures, root causes, recommendations and reusable practices. |
| Knowledge Assets | Anonymized case study, benchmark updates, templates, models, playbooks and agent-learning records. |

# 17. Document Metadata and Naming Standard

## 17.1 Required Metadata

Document ID and title

Client and engagement

Industry, function and workstream

Document owner, reviewers and approver

Version and status

Creation and modification dates

Confidentiality classification

Source and evidence references

Assumptions and limitations

AI agent or model used

Human-review record

Approval history

Linked decisions and deliverables

Retention category and archive location

## 17.2 Naming Convention

Client_Engagement_Workstream_DocumentType_Version_Date_Status

Example: ABC_FinanceTransformation_O2C_CurrentStateAssessment_v1.2_2026-07-16_ClientReview

# 18. Document Quality and Review Standards

| Quality Dimension | Review Questions |
| --- | --- |
| Purpose | Does the document answer the agreed question and support a decision or action? |
| Accuracy | Are data, calculations, statements and labels correct? |
| Completeness | Are required sections, stakeholder needs and material risks covered? |
| Logic | Are conclusions supported by the analysis? Are alternatives considered? |
| Evidence | Can every material claim be traced to an authoritative source or disclosed assumption? |
| Consistency | Are definitions, periods, currencies, units and terminology consistent? |
| Actionability | Are recommendations specific, feasible, owned and sequenced? |
| Executive Readability | Is the main answer visible quickly and expressed clearly? |
| Visual Quality | Are hierarchy, layout, charts, tables and branding consistent and legible? |
| Risk and Ethics | Are legal, regulatory, confidentiality, independence and ethical issues addressed? |
| AI Assurance | Has AI-generated content been checked for hallucination, bias, leakage and unsupported certainty? |
| Approval | Has the correct reviewer and accountable approver signed off? |

## 18.1 Three-Line Review Model

Creator self-review: the consultant or AI agent checks completeness, evidence and formatting.

Engagement review: the workstream lead or engagement manager checks logic, relevance, calculations and client context.

Independent quality review: a separate expert, partner or quality agent reviews high-risk or high-impact deliverables.

# 19. AI Document Agent Taxonomy

| Agent Group | Specialized Agents |
| --- | --- |
| Commercial | Opportunity Brief Agent, Proposal Agent, Pricing Agent, SOW Agent, Contract Change Agent. |
| Discovery | Interview Planning Agent, Meeting Documentation Agent, Workshop Agent, Data Request Agent. |
| Assessment | Current-State Report Agent, Process Documentation Agent, Maturity Agent, Benchmarking Agent. |
| Analysis | Root-Cause Agent, Financial Model Agent, KPI Agent, Scenario Agent, Insight Synthesis Agent. |
| Strategy and Design | Strategy Report Agent, TOM Agent, Process Design Agent, Organization Design Agent. |
| Architecture | Enterprise Architecture Agent, Data Architecture Agent, AI Architecture Agent, Security Documentation Agent. |
| Transformation | Business Case Agent, Roadmap Agent, Initiative Charter Agent, Benefits Agent. |
| Implementation | Requirements Agent, Specification Agent, Test Documentation Agent, Cutover and Hypercare Agent. |
| Change | Change Impact Agent, Communication Agent, Training Agent, Adoption Reporting Agent. |
| PMO | Status Reporting Agent, RAID Agent, Decision Log Agent, Steering Deck Agent. |
| Executive | Executive Summary Agent, Board Deck Agent, Decision Paper Agent, Storyline Agent. |
| Knowledge | Lessons Learned Agent, Case Study Agent, Template Curator Agent, Knowledge Graph Agent. |
| Quality | Evidence Review Agent, Calculation Review Agent, Editorial Agent, Confidentiality Agent, Final QA Agent. |

# 20. Autonomous Deliverable Generation Pipeline

Identify the engagement phase, decision and required deliverable.

Retrieve the approved template, methodology, quality criteria and client brand rules.

Collect authorized engagement evidence, prior decisions, data and source documents.

Generate a document plan and storyline before drafting detailed content.

Draft content with citations, calculations, assumptions and confidence labels.

Run specialist reviews for domain, finance, technology, risk, legal and editorial quality as applicable.

Resolve contradictions, missing evidence and reviewer comments.

Apply document formatting, charts, tables, metadata, version control and confidentiality markings.

Route the deliverable through required human approval gates.

Issue the approved version, capture client feedback and update linked registers.

Archive the final deliverable and extract reusable, anonymized knowledge assets.

# 21. Minimum Viable Deliverable Library

| Release Tier | Priority Deliverables |
| --- | --- |
| Tier 1 - Core | Opportunity brief, proposal, SOW, charter, RACI, RAID, data request, current-state report, process document, issue tree, business case, roadmap, status report, executive summary and closure report. |
| Tier 2 - Transformation | Maturity assessment, TOM, capability model, future process, organization design, change-impact assessment, benefits register, initiative charter, test plan and cutover plan. |
| Tier 3 - Advanced | Industry strategies, due diligence packs, enterprise architecture, AI system documentation, advanced financial models, board papers and managed-advisory reports. |
| Tier 4 - Autonomous | Continuously updated dashboards, event-driven recommendations, agent audit packs, predictive benefits tracking and self-maintaining operating documentation. |

# 22. Final Operating Principle

A consulting deliverable is not successful because it is polished or lengthy. It is successful when it enables a better decision, creates shared understanding, supports controlled execution or demonstrates measurable value.

Every document must have a defined audience, purpose and decision.

Every material claim must be traceable to evidence or a disclosed assumption.

Every recommendation must identify value, feasibility, risk, ownership and timing.

Every version must be controlled, reviewed and appropriately protected.

AI may accelerate document production, but accountable humans must approve material client commitments and high-impact conclusions.

Engagement knowledge should be reused only after confidentiality, ownership and anonymization controls have been satisfied.

# Appendix A - Consolidated Deliverable Index

| Domain | Deliverable Index |
| --- | --- |
| Commercial | Account plan; opportunity brief; qualification; pursuit plan; proposal; pricing; SOW; change request. |
| Discovery | Discovery plan; interview guide; workshop pack; stakeholder map; data request; discovery summary. |
| Assessment | Current-state report; process maps; maturity heat map; KPI baseline; technology and data assessments. |
| Analysis | Issue tree; hypothesis register; root-cause pack; financial model; benchmark; opportunity register. |
| Strategy | Corporate, growth, market-entry, commercial, digital, data, AI and sustainability strategies. |
| Operating Model | Design principles; capability map; future process; organization; governance; controls; KPI model. |
| Architecture | Business, application, data, integration, security, cloud, AI and migration architecture. |
| Transformation | Business case; benefits register; initiative charters; roadmap; program and resource plan. |
| Implementation | Requirements; design specifications; backlog; test; migration; cutover; hypercare; support. |
| Change | Change strategy; stakeholder assessment; impact assessment; communications; training; adoption. |
| PMO | Charter; RACI; RAID; decision log; status report; steering deck; resource and financial trackers. |
| Executive | Board deck; executive brief; decision paper; investment memo; one-page summary; town hall. |
| Closure | Acceptance; handover; closure report; lessons learned; knowledge transfer; archive index. |
| Knowledge | Case study; framework application; playbook; benchmark; prompt; reusable template; learning record. |